Small or medium-scale focused research project (STREP) proposal ICT Call 5

# ONLINE LEARNING PLATFORM LIMBO

Small or medium scale focused research project (STREP)
Date of preparation: 1. December 2017.
Version number (optional): 1.0
Work programme topic addressed
Modern interactive learning platform
Name of the coordinating person: Anja Bukurov, Vojislav Stankovic, Lazar Rankovic
e-mail: mi13043@alas.matf.bg.ac.rs, mi13240@alas.matf.bg.ac.rs, mi13268@alas.matf.bg.ac.rs

List of participants
Participant No *	Participant organisation name	Country
1	Faculty of Mathematics	Serbia
2	Savez Slepih Srbije	Serbia
3	Ministarstvo obrazovanja Srbije	Serbia

* Please use the same participant numbering as that used in the administrative proposal forms.

Proposal abstract
We live in an era of solidarity and tolerance, therefore social systems are constantly trying to eliminate differences between people and create a community in which we are all equal, have equal rights and no matter how different we are, to have a similar environment and the conditions for working.
This proposal will present a revolutionary platform for the inclusion of blind people in the programming community. A platform that is fully adapted for people belonging to a group of blind and visually impaired people, but of course it can be a good basis for learning for anyone.
The central idea of ​​the proposal is interactive software that allows users to encode speech, but also to easily eliminate errors. Reporting and locating errors is supported by the text-to-speech system that lists the error user by telling him where the error is located. This approach will largely bring programming to this group of people, but will open up a wide range of jobs that they can apply for, so the direct consequence of this platform will be the reduction of unemployment.
Users will have an accessible platform that represents the whole path of a single programmer from basic and initial knowledge, advanced knowledge and assessing acquired knowledge as well as giving adequate recognized certificates. Furthermore, users will be able to use the equipment with the symbolic fee in the premises of the company. In this way, it is possible for course attendees to follow courses at any time, anywhere, attend classes and pass tests. With this complete assortment, it is easier for users to require only good will and valuable work, other obstacles are eliminated.

1.	Excellence
1.1	Objectives
General objective is to include people with special needs (blindness) into to the world of Computer Science and to provide them experience that they never had. Aim is to provide non stressful learning experience for programming beginners.
The key features are:
- Speech-to-text: main purpose is to enable students to use application independently of any peripheral components and thus enabling them to participate at ant location and any time.
- Text-to-speech: the key component is to provide student knowledge of what is on the screen and what is state of their program, what mistakes did they make and how to correct them with ease.
The majority of blind people has not had the chance to experience the charms of programming or to use computer technology to its full potential. Training courses that are present now are not well suited to their needs and are not applicable in the real life.
The main objective is to create platform that most accurately transfers the state of the computer environment to the user. Platform LIMBO is designed to interpret the state of the computer to the user at all time. The lessons are created in a way that user needs to write the program and the platform will notify the user if the program was compiled successfully and if that is not the case it will help him to fix the mistake in the most non stressful way.
1.2	Relation to the work programme
Objective 1: Choosing the programming paradigm.
Chosen paradigm is the Object Oriented because object sometimes correspond to the things from the real world and it could help students develop the needed way of thinking.

Objective 2: Standardisation of plan and tests
The lessons are standardised but also personalised to best suit the student. The tests are designed to provide certificate to the user so that he can start working in the industry.
Objective 3: Developing the platform.
Connecting the modules into the unified platform.
Modules:
1. Text-to-speech
2. Speech-to-text
3. Web grading
4. Advanced development environment (interpreter, compiler, editor …)
Objective 4: Testing
Levels of testing:
1. Unit testing
2. Integration testing
3. System testing
4. Beta testing of entire platform

Objective 5: Exploiting
Delivering the platform, promotion, marketing.
1.3	Concept and methodology
(a) Concept
Knowledge of programming and its applications enables students to join the world of computer science, find a job in that profession and stand side by side with other colleagues from that field without feeling inferior at any time. Since computer science is increasingly entering into everyday life, this platform contributes to raising the general level of informatics education in the society.
(b) Methodology

Agilna metodologija razvoja softvera.
1.4	Ambition
We strive to be global leader in online education and machine-to-human interactions, revolutionizing the entire education model from standardization to personalization. Through our online platforms, students have access to the best teaching software platform worldwide, 24-7, anytime, anywhere, from any device.
2.	Impact
2.1	Expected impacts
We expect the impact of the platform to prove useful in education, industry, and psychology. With the development of this platform every country could include blind persons into the IT industry without meaningful economical impacts to the state budget. Platform would be used by both learning centres and corporations and companies in employee training.
2.2	Measures to maximise impact
a) Dissemination and exploitation[1] of results
Project will be introduced to all Ministries of Education, organisations for people with special needs and corporations from EU and hopefully all over the world. It is up to them to introduce it to all levels of education.

3.	Implementation
3.1	Work plan — Work packages, deliverables
The LIMBO project is an international project in which development are included: MATF, Union of the Blind, Ministry of Education of the Republic of Serbia. As the project large number of people are working on the project, the success of the project depends on their communication and coordination.
Each participant of the project will have a representative in the governing board. Project management will be carried out in accordance with the SCRUM methodology. The goals will be defined on a daily basis, on short video or telephone conferences. The main topic of the meetings will be the progress, obstacles and planning of the next steps of the project.
One project iteration lasts a month, we will monitor the progress of the project and evaluate	the risks on a daily basis. This will be done by the board of directors. Also, each of the	partners in the project has its own SCRUM manager who will perform the control and audit	of his team and ensure that the SCRUM team methodology is strictly preserved. He is the	main link between his team and other partners.

Faculty of mathematics – MATF
Faculty of Mathematics is state college that exists since 1995. In the last few years the study programs has been changing intensely in order to provide the most efficient and modern study programs. Up to present day, we have more than 6000 graduate mathematicians, 400 doctors of mathematics and computer sciences, 700 Magister of Science and many specialists. Numerous graduates occupy various positions in research institutions, government offices, companies and schools in the country and abroad. It is a quality indicator of the studies at the Faculty of Mathematics. Our dedication to research and personal commitment to students and teaching make us stand out.
With great career opportunities and a world of choice offered through the Bologna educational model, there has never been a better time to study Mathematics, Informatics, Theoretical Mathematics, Applied Mathematics, Computer Science, Statistics, Actuarial and Financial Mathematics, Astronomy, Computer Mechanics and Astrodynamics, Astrophysics and Astroinformatics.
The Union of the Blind of Serbia
The Union of the Blind of Serbia was set up on July 14 1946. It has resulted from the aspirations of the blind to organize their work on meeting their specific needs and interests. The members of the Union are blind and partially sighted persons from Serbia. The Union has some 12000 blind and heavily visually impaired members of different age. The goals proclaimed are realized over the local, regional and provincial organizations, over the bodies of the Assembly, Executive and Monitoring Committees and some ten standing Commissions. Ordinary and assisting members of the Union are involved on the voluntary basis in the realization of the programme, and the Office of the Union and the offices of the organizations are involved on the professional basis.
Ministry of Education, Science and Technological Development
The Ministry of Education, Science and Technological Development of the Republic of Serbia  is the ministry in the Government of Serbia which is in the charge of person in charge of education, science and technological development.

3.3	Consortium as a whole
Consortium is made of institutes and universities that are renown for the top scientists in their fields of research. The member of this consortium have necessary knowledge and skills needed for successful realisation of this project. They have numerous projects behind them and experience which enables them to better understand the dimensions of the problems and provide solutions. They are open for cooperation which is of immense importance for project this vast. The leader of this project is MATF which major role is developing the platform. SSS will provide necessary knowledge to adapt software to users needs and MIN is there to provide necessary educational support. MATF and MIN are also responsible for marketing.

3.4	Resources to be committed
Consortium is made from the top experts in this field to provide critical success of realisation of this project. The knowledge they bring and share in this project is vast and we consider people to be the most important resource of this project.
Financial plan:
For the development of this project it is necessary to provide best resources. Majority of money will be spent on developing the platform and educational plan henceforth all participants in this projects need compensation for their effort. Money need to be provided for the coordination of the project in purpose of better development.

Tables for section 3.1
Table 3.1a:	List of work packages

Work package No	Work Package Title	Lead Partic No	Lead Partic Short Name	Person-Months	Start Month	End month
WP0	Project managment	1, 2, 3	MATF, SSS, MIN	24	M1	M12
WP1	Choice of paradigm	1	MATF	4	M1	M3
WP2	Standardization of plan and tests	3	MIN	16	M3	M4
WP3	Development of platform	1, 2	MATF, SSS	48	M4	M8
WP4	Testing	1, 2, 3	MATF, SSS, MIN	42	M9	M10
WP5	Exploiting	3	MIN	48	M11	M12
TOTAL				158

Table 3.1b:	Work package description
For each work package:
Work package number	0		Lead beneficiary					MATF, SSS, MIN
Work package title	Project management
Participant number	1	2		3
Short name of participant	MATF	SSS		MIN
Person months per participant:	8	8		8
Start month	M1				End month	M12

Objectives / Providing scientific, educational and technical coordination of the project. Providing cooperation and coordination with institutions in charge of the scientific program. Ensuring continuous growth of the project.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1 (MATF, ISS, MIN): Coordination of the consortium T2 (MATF): Risk coordination T3 (MIN): Changes coordination T4 (MATF): Quality control coordination

Deliverables (brief description and month of delivery) / Cooperation agreement (M1) / Records from every administrative meeting (M1, M3, M11, M12) / Project Handbook and Management Plan (M1) / Periodic reports (M1, M3, M5, M7, M9, M11, M12) / Final report at the end of the project (M12) / Final product (M12)

Work package number	1		Lead beneficiary					MATF
Work package title	Choice of paradigm
Participant number	1
Short name of participant	MATF
Person months per participant:	4
Start month	M1				End month	M3

Objectives / Choice of adequate paradigm on which the platform will be formed. A detailed research of the software industry needs and demands for specific programming skills.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1-(MATF): Finding an adequate program paradigm and detailed documenting the decision.

Deliverables (brief description and month of delivery) / Documentation about chosen paradigm(M3)

Work package number	2		Lead beneficiary					MIN
Work package title	Standardization of plan and tests
Participant number	3
Short name of participant	MIN
Person months per participant:	16
Start month	M3				End month	M4

Objectives / After successful choice of paradigm it is necessary to build the platform and standardize tests. The platform will be built alongside consultants from the fields of computer science and education. They will gather and create materials to be the pivotal leaders in this field of research.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1 - (MIN) Standardization of tests will be done by Ministry of Education. They will make sure the tests are well suited to the needs of participants and make a database for online testing. They will also distinct levels of participants ranging from beginners to more advanced ones.

Deliverables (brief description and month of delivery) / Detailed documentation about way of testing, questions and the tests itself. Also criteria for determination of student’s level. (M4)

Work package number	3		Lead beneficiary					MATF, SSS
Work package title	Platform development
Participant number	1	2
Short name of participant	MATF	SSS
Person months per participant:	44	4
Start month	M4				End month	M8

Objectives / Developing software to support the course.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1-(MATF): Developing speech-to-text software / T2-(MATF): Developing text-to-speech software. / T3-(MATF): Developing web application which will support text editing, compilation and interpretation in the spirit of the chosen paradigm. / T4-(SSS): Providing necessary info about tools creation. / T5-(MATF): Connecting software into one entity.

Deliverables (brief description and month of delivery) / Presentation of software through iterations. (M4, M5, M6)

Work package number	4		Lead beneficiary					MATF, SSS, MIN
Work package title	Testing
Participant number	3	3		3
Short name of participant	MATF	SSS		MIN
Person months per participant:	8	18		18
Start month	M6				End month	M10

Objectives / Testing of the platform and tools.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1 (SSS): Testing of the tools. T2 (MATF): Testing of the engine. T3 (MIN): Testing of the lessons.

Deliverables (brief description and month of delivery) / Presentation of weekly test reports (M6 – M10) / Presentation of the end test report. (M10)

Work package number	5		Lead beneficiary					MIN
Work package title	Exploiting
Participant number	1	3
Short name of participant	MATF	MIN
Person months per participant:	24	24
Start month	M11				End month	M12

Objectives / Presenting the platform to the prospects.

Description of work (where appropriate, broken down into tasks), lead partner and role of participants / T1-(MIN) Presentation of the platform to education institutions. / T2-(MATF) Presentation of the platform to the companies.

Deliverables (brief description and month of delivery) / End user agreements. (M12)

Table 3.1c:	List of Deliverables[2]

Deliverable (number)	Deliverable name	WP NO	Short name of lead participant	Type	Dissemination level	Delivery date / (in months)
D0.1	Signed cooperation agreement	WP0	MATF, SSS, MIN	R	PU	M1
D0.2	Progress reports from the meetings	WP0	MATF, SSS, MIN	R	RE	M1, M12
D0.3	Project management plan	WP0	MATF, SSS, MIN	R	RE	M2
D0.4	Periodical reports	WP0	MATF, SSS, MIN	R	RE	M1, M12
D0.5	End project report	WP0	MATF, SSS, MIN	R	RE	M12
D1.1	Choice of paradigm	WP1	MATF	P	PP	M3
D1.2	Choice of language	WP1	MATF	P	PP	M3
D2.1	Standardization of plan and tests	WP2	MIN	P	RE	M4
D3.1	Platform development	WP3	MATF, SSS	P	RE	M4
D3.2	Text-to-speech	WP3	MATF, SSS	P	RE	M4
D3.3	Speech-to-text	WP3	MATF, SSS	P	RE	M4
D3.4	Web-grading	WP3	MATF, SSS	P	RE	M4
D4.1	Testing	WP4	MATF, SSS, MIN	P	RE	M6
D4.2	Unit testing	WP4	MATF, SSS, MIN	P	RE	M6
D4.3	Integration testing	WP4	MATF, SSS, MIN	P	RE	M6
D4.4	System testing	WP4	MATF, SSS, MIN	P	RE	M6
D4.5	Beta testing	WP4	MATF, SSS, MIN	P	RE	M6
D5.1	Exploiting	WP5	MIN	D	PU	M11

Tables for section 3.2
Table 3.2a:	List of milestones
Milestone number	Milestone name	Related work package(s)	Due date (in month)	Means of verification
M0.1	First Meeting	WP0	M1	Meeting records
M02.	Project Management Planning	WP0	M1	Project Plan
M0.3	End of project	WP0	M12	Product Delivery
M1.1	Chosen Paradigm	WP1	M3	Paradigm Report
M1.2	Chosen Language	WP1	M3	Language Report
M2.1	Tests Documentation	WP2	M4	Tests Documentation
M2.2	Tests Database	WP2	M4	Database Query
M3.1	Web Site	WP3	M5	Web Site
M3.2	Text-to-Speech tool component	WP3	M6	Tool itself
M3.3	Speech-toText tool component	WP3	M7	Tool itself
M3.4	Web Grading Integration	WP3	M8	Web Grader
M3.5	Connection of the components	WP3	M8	Platform
M4.1	Unit Testing	WP4	M9	Unit Tests
M4.2	Integration Testing	WP4	M10	Integration Tests
M4.3	System Testing	WP4	M11	Testing Documentation
M4.4	Beta Testing	WP4	M11	Testiing Documentation
M5.1	Final Version of the Project	WP5	M12	Detailed Documentation

Table 3.2b:	Critical risks for implementation
Description of risk (indicate level of likelihood: Low/Medium/High)	Work package(s) involved	Proposed risk-mitigation measures
Bad Risks Management	WP0	Better Risk Management
Usage of new technologies	WP3	Testing of the techs

Tables for section 3.4
Table 3.4a:	Summary of staff effort
.
	WP0	WP1	WP2	WP3	WP4	WP5	Total Person- / Months per Participant
Participant Number/Short Name	MATF	MATF		MATF	MATF		102
ParticipantNumber/ / Short Name	SSS			SSS	SSS		32
Participant Number/ / Short Name	MIN		MIN		MIN	MIN	48
Total Person Months	24	4	16	48	42	48	182

Table 3.4b:	‘Other direct cost’ items (travel, equipment, other goods and services, large research infrastructure)

Participant Number/Short Name	Cost (€)	Justification
Travel	10000	We must have meetings with other organisations involves in projects.
Equipment	20000	Quality computer equipment is expensive.
Other goods and services	20000	Special fees.
Total	50000

Participant Number/Short Name	Cost (€)	Justification
Large research infrastructure	10000	Text-to-speech and speech to text.

Section 4: Members of the consortium

4.1. Participants (applicants)

Please provide, for each participant, the following (if available):

	a description of the legal entity and its main tasks, with an explanation of how its profile matches the tasks in the proposal;
	a curriculum vitae or description of the profile of the persons, including their gender, who will be primarily responsible for carrying out the proposed research and/or innovation activities;
	a list of up to 5 relevant publications, and/or products, services (including widely-used datasets or software), or other achievements relevant to the call content;
	a list of up to 5 relevant previous projects or activities, connected to the subject of this proposal;
	a description of any significant infrastructure and/or any major items of technical equipment, relevant to the proposed work;
if operational capacity cannot be demonstrated at the time of submitting the proposal, describe the concrete measures that will be taken to obtain it by the time of the implementation of the task.[3]
[3] Please refer to General Annex H Evaluation Rules, Selection Rules, Operational Capacity

4.2. Third parties involved in the project (including use of third party resources)

Please complete, for each participant, the following table (or simply state "No third parties involved", if applicable):

Does the participant plan to subcontract certain tasks (please note that core tasks of the project should not be sub-contracted)	Y/N
NO
Does the participant envisage that part of its work is performed by linked third parties[4]	Y/N
NO
Does the participant envisage the use of contributions in kind provided by third parties (Articles 11 and 12 of the General Model Grant Agreement)	Y/N
NO
Does the participant envisage that part of the work is performed by International Partners[5] (Article 14a of the General Model Grant Agreement)?	Y/N
NO
[4] A third party that is an affiliated entity or has a legal link to a participant implying a collaboration not limited to the action. (Article 14 of the Model Grant Agreement).
[5] ‘International Partner’ is any legal entity established in a non-associated third country which is not eligible for funding under Article 10 of the Rules for Participation Regulation No 1290/2013.

Section 5: Ethics
	YES/NO	PAGE
Informed Consent
Does the proposal involve children?	NO
Does the proposal involve patients or persons not able to give consent?	NO
Does the proposal involve adult healthy volunteers?	NO
Does the proposal involve Human Genetic Material?	NO
Does the proposal involve Human data collection?	NO
Research on Human embryo/foetus	NO
Does the proposal involve Human Embryos?	NO
Does the proposal involve Human Foetal Tissue / Cells?	NO
Does the proposal involve Human Embryonic Stem Cells?	NO
Privacy
Does the proposal involve processing of genetic / information or personal data (eg. health, sexual / lifestyle, ethnicity, political opinion, religious or / philosophical conviction)	NO
Does the proposal involve tracking the location or observation of people?	NO
Research on Animals
Does the proposal involve research on animals?	NO
Are those animals transgenic small laboratory / animals?	NO
Are those animals cloned farm animals?	NO
Are those animals non-human primates?	NO
Research Involving Developing Countries
Use of local resources (genetic, animal, plant etc)	NO
mpact on local community	NO
Dual Use
Research having direct military application	NO
Research having the potential for terrorist abuse	NO
ICT Implants
Does the proposal involve clinical trials of ICT / implants?	NO
I CONFIRM THAT NONE OF THE ABOVE / ISSUES APPLY TO MY PROPOSAL	YES